**PERT LEGENDS**

1. Form Project Team (1 day)
2. Initial Meeting (1 day)
3. Data Gathering (5 days)
4. Data Analysis (2 days)
5. Budget Analysis (2 days)
6. Select Web Methodology (2 days)
7. Project Scheduling (2days)
8. Create Project Documentation (10days)
9. Procurement (5 days)
10. Coding (60 days)
11. Testing and Debugging (10 days)
12. Finalized Initial Prototype (5 days)
13. Contact Signing (1 day)
14. Deployment (5 days)

**Critical Path Analysis:**

A – C – D – E – G – H – I – K – L – M – N = 48 DAYS (Shortest Path)

B – C – D – F – G – H – J – K – L – M- N = 103 DAYS (Critical Path)